TheKawaCompany API Audit + Future Plan

1) Current Status

- Total API routes: 66

- Core modules implemented: Auth, Address, Category, Product, Variant, Images, Ingredients, Nutrition, Cart, Wishlist, Order, Payment, Coupon, Review, Inventory, Admin, Shipping, Search.

- Migrations: all ran successfully.

2) Health Check Result

System is runnable, but production-grade readiness ke liye niche ke issues fix karne recommended hain.

3) Key Issues Found

High Priority

1. Payment webhook security hardening required

- Endpoint public hai; signature verification layer add karni chahiye.

- Risk: payment status spoof/update.

2. Order address ownership validation needed

- address_id exists check hai, but ownership check (same user) enforce karna chahiye.

- Risk: cross-user address misuse.

3. Stock reservation/deduction flow incomplete at order placement

- Order create ke waqt stock movement explicit nahi hai.

- Risk: overselling.

Medium Priority

4. Inventory update endpoint should validate variant existence before upsert.

Low Priority

5. API feature tests are minimal; ecommerce flows ke tests required.

4) What APIs Are Still Needed (Best Ecommerce Standard)

Phase 1 (Business Critical)

- Refund APIs

- POST /api/orders/{id}/return-request

- POST /api/payments/{id}/refund

- GET /api/refunds/{id}

- Payment verification APIs

- POST /api/payments/{id}/verify

- GET /api/payments/{id}/status

- Inventory movement APIs

- POST /api/inventory/reserve

- POST /api/inventory/release

- POST /api/inventory/deduct

Phase 2 (Operational)

- Invoice APIs

- GET /api/orders/{id}/invoice

- POST /api/orders/{id}/invoice/regenerate

- Coupon Admin CRUD

- POST/GET/PUT/DELETE /api/admin/coupons

- Shipping Method Admin CRUD

- POST/GET/PUT/DELETE /api/admin/shipping-methods

Phase 3 (Growth)

- Analytics APIs

- GET /api/admin/analytics/revenue

- GET /api/admin/analytics/top-products

- Review moderation APIs

- GET /api/admin/reviews

- PUT /api/admin/reviews/{id}/approve

- Search enhancements

- GET /api/search/suggestions

- POST /api/search/faceted

Phase 4 (Scale)

- Multi-warehouse APIs

- Tax/GST APIs

- Vendor/Seller APIs (if marketplace model)

5) Recommended Build Order

1. Payment security + refund flow

2. Inventory reservation/deduction

3. Invoice + coupon/shipping admin CRUD

4. Fulfillment/operations APIs

5. Analytics + moderation + advanced search

6) Client Summary (Ready-to-Say)

- Backend core ecommerce APIs live and functional hain.

- Next sprint ka focus reliability and operations pe hona chahiye (payment integrity, stock safety, refunds).

- Uske baad growth APIs (analytics/search/SEO) add karna best rahega.